9/14/17

|  |  |
| --- | --- |
| **Progress**   * Wrote Project Plan Draft (Team) * Project Synopsis (Team) * Looked over Sponsor Documents (Team) * Made Course Website and added information (David) | **Risks**   * Unknown Data Structure for the bookings * Unknown date on when/if we get a Dev. Environment * Potentially over/under committing in the project plan |
| **Plans**   * Finish Project Plan (Team) * Finish Domain Model(Team) * Complete Project Survey Form (Sean) * Begin Design of system interaction (Team) * Begin UI Ideation (Team) | **Needs**   * Whether we’re getting an internal sandbox environment   + If we’re not getting an environment then we need to know how the sponsor wishes to move forward. |